### Test Plan – QA Demo Salesforce Web App

(Diogo Antequera – QA Tester Portfolio)

#### 1. Introduction

This document describes the test strategy and approach for the QA Demo Salesforce Web Application.
 The main purpose of testing is to verify that the system meets business and technical requirements, functions correctly, and provides a consistent user experience.

#### 2. Objectives

- Validate core functionalities such as user login, registration, and order creation.

- Ensure that the Salesforce API integration works as expected.

- Detect, report, and document any defects.

- Provide transparency about the QA process using Jira, Zephyr, and Confluence.

#### 3. Scope of Testing

In Scope:

- Functional testing (UI and workflow validation)

- API testing (Postman collection)

- Regression testing on main user flows

- Data validation through SQL queries

Out of Scope:

- Performance testing

- Load testing

- Mobile compatibility testing

#### 4. Testing Types

| Test Type | Description |
| --- | --- |
| Functional Testing | Ensures each feature behaves as expected |
| Regression Testing | Confirms that new changes do not break existing functionality |
| Smoke Testing | Quick validation after each deployment |
| API Testing | Validates API endpoints and responses using Postman |
| Database Testing | Confirms data integrity using SQL queries |

#### 5. Test Environment

| Component | Description |
| --- | --- |
| Platform | Salesforce Sandbox |
| Browser | Google Chrome (latest), Edge |
| Database | MySQL (test environment) |
| Tools | Jira, Zephyr, Postman, SQL, Confluence, GitHub |

#### 6. Test Data

Example test users:

| Username | Password | Role |
| --- | --- | --- |
| qa_user_01 | Test123! | Admin |
| qa_user_02 | Test123! | Standard |

#### 7. Entry Criteria

- All required features are developed and deployed to the QA environment

- API endpoints are functional and accessible

- Test data is prepared and available

#### 8. Exit Criteria

- All critical and high-severity defects resolved

- Regression suite executed with 100% pass rate

- Test summary report completed and approved

#### 9. Tools and Technologies

- Jira: Defect management and reporting

- Zephyr / TestRail: Test case management

- Postman: API testing

- Confluence: Test documentation and collaboration

- SQL: Data validation

- Azure DevOps: Workflow tracking and test execution visibility

#### 10. Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| Environment downtime | Notify development team and reschedule execution |
| Test data corruption | Maintain daily test data backups |
| Unstable API endpoints | Coordinate with backend team to confirm stability before regression testing |

#### 11. Deliverables

- Test Plan document

- Test Cases (Excel format)

- Bug Reports (PDF)

- API Test Collection (Postman)

- SQL Validation Scripts

#### 12. Schedule

| Phase | Duration | Deliverable |
| --- | --- | --- |
| Test Planning | 1 day | Test Plan Document |
| Test Design | 1 day | Web_Test_Cases.xlsx |
| Execution | 1–2 days | Bug Reports |
| API Testing | 1 day | Postman Collection |
| Reporting | 1 day | Final QA Summary |

#### 13. Approval

| Role | Name | Signature |
| --- | --- | --- |
| QA Engineer | Diogo Antequera | — |
| QA Lead | — | — |